Sprint 2 Release Report

Okinawa Memory Initiative

The Okinawaners

**Release Name:** Sprint 2 Release

**Release Date**: 11/4/18

**Revision:** 1.1

**Revision Date:** 11/4/18

**High-level goals:**

1. **Actions to stop doing:** 
   1. The team is completely satisfied with the current process. We meet twice a week in person after lecture, and meet on Google Hangout whenever it is necessary. (Meet 3 times on Google Hangout this week). Daily scrum meeting has been working well.
2. **Actions to start doing:** 
   1. The team should estimate time commitments for tasks more accurately, so that we could complete most spring goals and could have better sprint planning for future sprints.
3. **Actions to keep doing:**
   1. Google Hangout meeting to discuss emergency matters or updates has been very helpful. It helps us reduce serious bugs and helps us prevent any team members from heading into the wrong direction.
4. Be able to be able to navigate the website, so that I can reach the other pages through header and footer
5. Be able to see who was in development of the Okinawa project, so that they will get proper recognizations, and I want to be able to log-in to the website, so that I can share documents.
6. Be able to post written content, so that it can be on a public domain.
7. Be able to log-in to the website, so that I can share documents.
8. Be able to view created content, so that I can manage my content easier.

**User stories for release:**

* **Sprint 1:**
  + (2) User Story 1: As an Okinawa Memory initiative (OMI) website user, I want to be able to able to access the About page, so that I can have an understanding on the project.
  + (3) User Story 2: As an user, I want to be able to be able access the header, so that I can navigate to different page.
* **Sprint 2:**
  + (8) User Story 1: As a User, I want to be able to view the Vault Tab, so that I may see content, to be able to post my stories to be part of the community, to be able to see the gallery, videos, and articles of a selected category to have a full view of all content within that category. **(In progress)**
  + (5) User Story 2: As a user, I want to be able to access the Article page within the Vault page, so that I can view documents related to Okinawa. **(Highest priority, Completed)**
  + (5) User Story 3: As a user, I want to be able to access the Videos within the Vault page, so that I may view any media pertaining to Okinawa. **(In Progress)**
  + (3) User Story 4: As a user, I want to be able to access the Home page, so that I can get a description of the website and know who is part of the University undergraduate research group. **(Completed)**
  + (5) User Story 5: As a user, I want to view the Documents pages, so that I would be able to see the historical archive of Okinawa. **(In Progress)**
  + (13) User Story 6: As a user, I want to be able to login to the website, so that I can share document with the community. **(Lowest priority, Removed)**

**Work completion rate:**

* User stories completed: 2 user stories completed.
* Total number of estimated work hours: 20 hours.
* Total number of days: 14 days.

**Product Backlog:** This section is not applicable because all of the said high level goals and user stories were being dealt with since we are trying to determine the backend technologies that should be implemented on our website, as well as, being on time with our assigned tasks.