**Sprint 3 Release Report**

*Okinawa Memory Initiative*

*The Okinawaners*

**Release Name:** Sprint 3 Release

**Release Date**: 11/18/18

**Revision:** 1.1

**Revision Date:** 11/18/18

**High-level Goals:**

1. Actions to Stop Doing:
   1. The team should make time for the scrum meetings because team skipped two scrum meetings due to big due dates and midterms.
   2. The team should have all the members present for the sprint planning/sprint review meetings because there was some confusion on what people’s tasks should be.
2. Actions to Start Doing:
   1. The team should start having more cohesive sprint planning meetings/sprint review meetings such that everyone is on the same page on what they’re working on.
3. Actions to Keep Doing:
   1. The team has worked hard for the past few weeks and we should continue putting in our best effort.

**User stories for release:**

* **Sprint 1:**
  + (2) User Story 1: As an Okinawa Memory initiative (OMI) website user, I want to be able to able to access the About page, so that I can have an understanding on the project.
  + (3) User Story 2: As an user, I want to be able to be able access the header, so that I can navigate to different page.
* **Sprint 2:**
  + (8) User Story 1: As a User, I want to be able to view the Vault Tab, so that I may see content, to be able to post my stories to be part of the community, to be able to see the gallery, videos, and articles of a selected category to have a full view of all content within that category.
  + (5) User Story 2: As a user, I want to be able to access the Article page within the Vault page, so that I can view documents related to Okinawa.
  + (5) User Story 3: As a user, I want to be able to access the Videos within the Vault page, so that I may view any media pertaining to Okinawa.
  + (3) User Story 4: As a user, I want to be able to access the Home and the About page, so that I can get a description of the website and know who is part of the University undergraduate research group.
  + (5) User Story 5: As a user, I want to view the Documents pages, so that I would be able to see the historical archive of Okinawa.
  + (13) User Story 6: As a user, I want to be able to login to the website, so that I can share document with the community.
* **Sprint 3:**
  + (5) User Story 1: As a User, I want to be able to hover over special selected documents in the Vault Page, so that the content is interactive. I also want to able to connect the general Vault Page with separate Videos, Articles, and Gallery pages for more of the respective content. **(Lowest priority, Removed)**
  + (5) User Story 2: As a user, I want to be able to see a list of more pictures, videos, and articles when I click View More in the Vault page, respectively linking to correct pages. **(In progress)**
  + (5) User Story 3: As a user, I want to be able to access the appropriate YouTube Videos within the Vault page so that I may view the desired videos about Okinawan history. **(Highest priority, Completed)**
  + (20) User Story 4: As a user, I want to be able to interact with a map of Okinawa on the Home page, so that I can get a better sense of the island's geography, and history. **(Removed)**
  + (5) User Story 5: As a user, I want to able to use the Documents pages at its full capacity, so that I would be able to see the historical archive of Okinawa in an effective way. **(Completed)**
  + (20) User Story 6: As a user, I want to be able to be able to see the documents from the database so that I can access the documents selected. **(In progress)**

**Work Completion Rate:**

User stories completed: 2

Work hours completed: 14

Ideal work hours: 66

Total Days: 13

User stories per day: 0

**Product Backlog:** This section is not applicable because all of the said high level goals and user stories were dealt with since we are trying to be more organized with our communication, specifically with what backend technologies that we decided to use.